Terms of Reference

Technical Assistance for Updating the Energy Performance Standard for Three-Phase Electric Motors

# Background

Chile's energy efficiency policy focuses on promoting the rational and efficient use of energy resources to achieve carbon neutrality by 2050, among its objectives is to continuously improve the energy performance of electrical equipment, including motors. According to various studies, motor systems in Chile are of great importance within industry and mining, since it is estimated that over 70% of electricity consumption in these sectors is due to the use of motor systems.

Chile has implemented several policies to promote energy efficiency. The Energy Efficiency Law (Law No. 21,305), enacted in 2021, is one of the most prominent. This law establishes measures to reduce energy intensity by 10% by 2030, which translates into cumulative savings of $15,200 million and a reduction of 28.6 million tons of CO2. In addition, the National Energy Efficiency Plan 2022-2026 includes initiatives in sectors such as building, transport and the productive sectors, which is directly related to this study.

A minimum energy efficiency (EE) standard is a specification of energy performance requirements that a product must meet for market, limiting the maximum amount of energy that the product can consume to perform a specific task. Performance can be measured by an EE index, minimum efficiency or maximum energy consumption (Decree No. 97 of 2011 of the Ministry of Energy (MEN).

Currently, in Chile, the Minimum Energy Performance Standards (MEPS) for three-phase induction electric motors establishes minimum energy efficiency requirements. Since February 2018 (Resolution 3 of 2017, Ministry of Energy), motors must comply with IE2 (High Efficiency) class at a minimum. This applies to three-phase squirrel-cage induction motors, low voltage, self-ventilated, with 2, 4 and 6 poles, and in a power range of 0.75 kW (1 HP) to 7.5 kW (10 HP).

The consultancy aims to gather background information and evaluate the potential for updating the MEPS, both in terms of requirements and scope. In other words, the aim is to assess increasing the requirements of the standard (IE3 or higher) into motors of powers pf up to 7.5 kW and over 7.5 kW.

# Objective of the Consultancy

The objective is to hire a consultancy to guide the MEN in gathering information and quantifying the potential for energy and financial savings, updating the existing MEPS standard and an analysis and proposal for expansion of the MEPS for capacities greater than 7.5 kW. This includes an assessment of the situation of motors between 0.75 and 7.5 kW that are regulated by the current MEPS, as well as the introduction of MEPS for electric motors with power outputs greater than 7.5 kW. The analysis is expected to cover technical, economic and regulatory aspects that will define the scope of the new standards for the two engine power ranges.

# Scope of Consulting Services

The consulting services will involve the following activities, at a minimum:

- Compile national and international technical, economic and social background on MEPS in electric motors, both for motors with power less than 7.5 kW and with power outputs over 7.5 kW, types of certificates required, accreditation bodies or certified laboratories that perform the tests nationally and internationally. International experience should focus on countries that transitioned from EI2 to EI3, such as the European Union, United States of America, China, Brazil, Mexico, Japan, among others, to analyze the experience (how they did it, how long it took, costs, expected benefits and measured post-implementation, and what were the main challenges).

- Draw up the current and projected baseline for engine sales by engine performance range and sales segment, also including the level of engine imports.

- Identify, quantify and valorize the impacts that will occur with the update of the MEPS for electric motors. This includes: (i) evaluation of an update of the existing energy efficiency standard for motors between 0.75 and 7.5 kW; and (ii) evaluation of the implementation of a new energy efficiency standard for motors with power outputs greater than 7.5 kW.

- Prepare proposals for MEPS standards for motors between 0.75 and 7.5 kW and for motors with power over 7.5 kW, including an implementation schedule and its socialization best suited to the national situation.

Task 1: Development of the Work Plan.

- Define the methodology and rationale for each planned task.

- Identify the specific types of data to be collected and analyzed,

- Initial mapping of key stakeholders and actors,

- Establish a work plan with a detailed timetable for the implementation of all tasks.

Deliverable 1: Inception Report and Workplan.

Task 2: Market Analysis and Technology of Electric Motors.

- Evaluate the current situation of electric motors up to 7.5 kW, as well as those with power outputs over 7.5 kW, and the progress in energy efficiency since the implementation of the current standard to determine the existing gaps.

- Define the field of application of the MEPS, technologies, considering their update for currently regulated motors (up to 7.5 kW) and the new MEPS for engines of higher powers not yet regulated.

- Define the product classes, engine technologies, on which the updated standard and the new standard would apply.

- Analyze the technology options currently available in the country and barriers to mass adoption of more efficient engine technologies.

- Identify national and international certifying laboratories and bodies capable of performing equipment testing.

- Collect relevant technical and economic information, including import data and certifications provided by the Ministry of Energy and the Superintendency of Electricity and Fuels (SEC), as well as import data (both inputs supplied by the Ministry of Energy).

- Characterize the distribution chain of electric motors (equipment manufacturers, importers, distributors, main buyers or users, installers).

- Collect price data considering power, technologies and energy efficiency.

- Analyze internationally applied energy efficiency standards, including in detail the experience of countries that have already transitioned from IE2 to IE3 standards. At least the experience of the European Union, the United States of America, China, Brazil, Mexico, and Japan, among others, should be considered. This analysis should address how the transition was implemented, how long it took, associated costs, and the key regulatory, technical, and market challenges faced.

Deliverable 2: Electric Motor Technology and Market Analysis Report. A PPT of a maximum of 12 slides will be included.

Task 3: Preparation of the Baseline for the Sector.

- Propose a baseline for the domestic market for three-phase electric motors.

- Provide an estimate of the electricity consumption of different motor categories (less than 7.5 kW and more than 7.5 kW) at the national level.

- Analyze imports and project them until 2035 and 2050 considering different scenarios of economic growth and different scenarios of the rate of replacement of electric motors.

- Project motor prices based on energy efficiency and international benchmarks.

Deliverable 3: Baseline report and a PPT of up to 12 slides.

Task 4: Quantification and Analysis of the Impact of the Update and new MEPS.

- Develop a methodology to quantify the impact of the standards proposed for 2035 and 2050 for motors less than 7.5 kW and more than 7.5 kW, considering the following variables:

- Energy savings at individual and national level, in MWh and percentage.

- Greenhouse gas avoided at national level, in tons of CO2 equivalent per year, and the related economic benefit based on the carbon price.

- Financial and economic impacts both at the individual level and aggregated at the country level, in CLP and US$.

- IE3 motor lifecycle cost analysis at individual level (in CLP and US$) compared to IE2 motor lifecycle cost analysis.

- Analysis of the return period.

- Perform a sensitivity analysis for motors less than 7.5 kW and more than 7.5 kW, considering variations in:

- Sales.

- Electricity prices.

- Hours of use.

Deliverable 4: Report on the impact analysis of the update and the new Minimum Energy Performance Standard A PPT of a maximum of 12 slides will be included.

Task 5: Proposal for Update and New Minimum Energy Efficiency Standard

Prepare a proposal for upgrading the MEPS up to 7.5 kW, and a proposal for MEPS for motors over 7.5 kW, considering the international background, the national experience that has been generated through the labeling of motors and the implementation of the minimum energy efficiency standard and the technical-economic analysis. The following background should be taken into account:

- Type of engine to which the Standard will apply.

- Testing protocol and reference standards.

- Certification model to be used in case the engine does not currently have an associated certification.

- Scope of updating the standard.

For motors over 7,5 kW, the proposal shall include recommendations on:

- The type of engine and upper power limit to which the Standard shall apply,

- The minimum efficiency level,

- Testing protocol and reference standards,

- The certification model to be used

The update proposal shall include all the essential elements for its implementation: definition of engine type, scope, testing protocol and reference standards, certification model, and implementation schedule.

Deliverable 5: Draft updated minimum energy efficiency standard for power outputs below 7.5 kW and the new standard for motors rated above 7.5 kW.

Task 6: Final report and roadmap for the implementation of the updated and new Minimum Energy Efficiency Standard

- Integrate all analyses and findings into a consolidated report including conclusions and recommendations for implementation of the updated and new MEPS.

- Propose a roadmap for implementation of updated and new MEPS

Deliverable 6: Final Report and Final PPT.

# Procurement Criteria

# The consulting firm must demonstrate its capacity to:

- Execute technical and economic studies on energy efficiency, with a special focus on electric motors.

- Analyze national and international energy efficiency standards.

- Develop regulatory impact assessment methodologies in the industrial and energy sectors.

- Coordinate and manage interactions with government actors, certifying bodies, and energy sector stakeholders.

- Write technical reports in Spanish with a high standard of quality and clarity.

Project Leader and Lead Consultant

At least ten (10) years of work experience in the energy and energy efficiency sector with demonstrated practical experience in managing energy efficiency projects.

At least four (4) years' experience in developing minimum energy efficiency standard for electric motors.

Experience in leading work teams and managing multiple stakeholders from the public and private sectors.

Experience in projects including implementing energy efficiency policies, evaluating and communicating impacts of market assessments.

Experience in conducting market analysis of energy efficiency in the industrial sector.

Experience in conducting sensitivity analyses.

Electric Motors Expert

At least five (5) years of experience in energy policy analysis and/or implementation, related to development and implementation of MEPS

Evidence of practical experience in developing and/or implementing test standards and MEPS for electric motors.

Experience modelling impacts of MEPS for electric motors.

# Delivery times for deliverables and payments

The proceeds and payments shall be delivered in accordance with the following deadlines and subject to the approval of the contracting entity.

| DELIVERABLE | DELIVERY TIME | PAYMENT PERCENTAGE |
| --- | --- | --- |
| Inception report | 15 days from contract signing | 10% |
| Market analysis report and PPT of maximum 12 slides | 60 days from contract signing | 15% |
| Baseline report and PPT of maximum 12 slides | 90 days from contract signing | 15% |
| Impact analysis report and PPT of maximum 12 slides | 120 days from contract signing | 15% |
| Draft Minimum Energy Performance Standard updated | 180 days from contract signing | 20% |
| Final Report, Roadmap & Final PPT | 210 days from contract signing | 25% |

# Contact

The consultant will be contracted by the World Bank and must comply with its policies and procedures for hiring consultants, as well as the standards and requirements established in the contract.

The Consultant shall report to Lucia Spinelli, Task Team Leader, the services to be provided, including the preparation and submission of reports by deadlines. All documents and materials will be prepared in Spanish and shall be forwarded by the Consultant to the World Bank counterpart and the representative of the MEN for review, comments and conformity.

The World Bank will facilitate contact with the MEN representatives with whom it will closely coordinate the development of the consultancy.

Finally, coordination and working meetings are expected to take place between the Consultant, the World Bank, and representatives of the Ministry of Foreign Affairs, who will be in charge of managing the contract.

If travel or travel is required, these costs will be included in the costs associated with the execution of the consultancy. In case of displacement or travel, the Consultant will be responsible for his/her travel logistics, including travel and meetings.

For the list of countries that adopted efficiency level IE3 and above, see https://www.iea-4e.org/emsa/meps/